🍽 MADISONBITES Point your phone at any Madison menu. Watch dishes come alive — photos, macros, and what locals actually love.

| 4 Engineers All DS / MLE | 24 Hours Hackathon | 4 ADK Agents Google Stack | PWA Mobile-first |
| --- | --- | --- | --- |

01  THE CONCEPT

MadisonBites is a mobile-first PWA for Madison, WI. Scan any paper menu or pick a restaurant from a live map — 4 parallel AI agents extract every dish, fetch real photos, mine reviews for must-tries, and estimate macros. Results stream to the UI agent by agent in real time. Built on Google ADK with Gemini 2.5 Flash.

What wins the room:

- The scan moment — paper menu → dish photos in under 10 s. Judges gasp.

- Multi-agent ADK streaming is exactly what Google wants on their stack.

- 30/70 layout: sticky menu list compresses while a dish card springs up 70%.

- Madison restaurants — judges recognize them. It feels real, not a toy.

- Sounds + motion make it feel like a shipped product, not a hackathon.

02  MULTI-AGENT ARCHITECTURE  (GOOGLE ADK)

One RootAgent orchestrates 4 specialised sub-agents. Each does exactly one job. Results stream back via SSE as each agent resolves — the frontend updates dish-by-dish, not all at once.

Agent map:

| AGENT | OWNER | TOOL | JOB |
| --- | --- | --- | --- |
| MenuScanner | P1 | Gemini Vision | Reads menu photo → structured JSON of dish names & categories |
| PhotoFinder | P2 | Google Custom Search | Fetches best food photo per dish name + restaurant context |
| Recommender | P2 | ADK google_search | Mines Maps reviews + Reddit → must-try list with quote reasoning |
| Nutritionist | P4 | Gemini reasoning | Estimates cal/protein/carbs/fat, flags allergens per dish |

Root agent skeleton (Person 1 writes this at H2):

from google.adk.agents import Agent from google.adk.tools import google_search menu_scanner = Agent(name='menu_scanner', model='gemini-2.5-flash', instruction='...') photo_finder = Agent(name='photo_finder', model='gemini-2.5-flash', tools=[google_search], instruction='...') recommender = Agent(name='recommender', model='gemini-2.5-flash', tools=[google_search], instruction='...') nutritionist = Agent(name='nutritionist', model='gemini-2.5-flash', instruction='...') root_agent = Agent( name='madisonbites', model='gemini-2.5-flash', sub_agents=[menu_scanner, photo_finder, recommender, nutritionist], instruction='Orchestrate all agents in parallel. Stream results as each completes.', )

03  FULL TECH STACK

| LAYER | TOOL | WHY |
| --- | --- | --- |
| Frontend | React + Vite | Fast HMR, component reuse, PWA manifest |
| Styling | Tailwind CSS + custom keyframes | Utility layout + bespoke animations |
| Animation | Framer Motion | Physics spring, drag-to-dismiss, stagger |
| Sound | Howler.js | Lightweight audio, 3 lines per event |
| Backend | Python FastAPI | Native ADK integration, async SSE streaming |
| AI Agents | Google ADK + Gemini 2.5 Flash | Multi-agent orchestration, built-in google_search |
| Restaurant Data | Google Places API | All Madison restaurants, hours, ratings |
| Dish Photos | Google Custom Search API | Real food images by dish + restaurant name |
| Map | Google Maps JS API | Custom dark map, amber pins, card overlay |
| State | Zustand | Lightweight global state for allergens + dishes |
| Mobile | PWA (manifest + SW) | No app store, Add to Home Screen |
| Deploy | Vercel (FE) + Cloud Run (BE) | ADK deploys natively to Cloud Run |

04  TEAM SPLIT — ALL 4 WRITING CODE THE ENTIRE TIME

Everyone is a DS/MLE. The split is designed so no one is waiting, no one is doing glue work, and every person owns a meaningful technical piece end to end.

Ownership at a glance:

| PERSON | DOMAIN | WHAT THEY OWN |
| --- | --- | --- |
| P1 | Backend + ADK Orchestration | FastAPI server, all 4 ADK agent definitions, SSE streaming endpoint, Places API, caching layer |
| P2 | AI Pipeline + Data | Gemini Vision prompt engineering, photo search pipeline, recommendation scraping logic, response schema design |
| P3 | Frontend Core | React app scaffold, restaurant browser, map view, scan screen, camera + laser UI, splash screen |
| P4 | Dish UI + Nutrition ML | MenuDisplay component, dish card bottom sheet, macro ring charts, allergen filter, Zustand state, sound design |

PERSON 1 Backend Engineer + ADK Orchestration FastAPI · Google ADK · Gemini 2.5 Flash · Google Places · SSE Streaming

Owns the entire server. Defines all 4 agents and the root orchestrator, wires the streaming endpoint, and builds every API route the frontend calls. The rest of the team is blocked without a running backend — so Person 1 ships a mock /analyze endpoint by hour 4 so others can build against it immediately.

Hour-by-hour:

| H 0–2 | Environment + scaffold | pip install google-adk fastapi uvicorn python-dotenv. Create project structure. Confirm all API keys work with a test call. |
| --- | --- | --- |
| H 2–4 | Mock /analyze endpoint | Ship a fake SSE stream returning hardcoded dish JSON — unblocks P3 and P4 immediately. Real agents come next. |
| H 4–8 | Define all 4 ADK agents | MenuScannerAgent, PhotoFinderAgent, RecommendationAgent, NutritionAgent. Wire into RootAgent with sub_agents. Test via adk web UI. |
| H 8–11 | Google Places wrapper | /restaurants endpoint — nearbySearch Madison coords, filter by open/cuisine. /restaurant/{id} for detail. Cache results. |
| H 11–15 | Real SSE streaming endpoint | POST /analyze accepts restaurant_id + optional image. Streams each agent result as it resolves. Frontend EventSource listens. |
| H 15–18 | Caching + rate limit defence | Dict cache for Custom Search (100/day limit). Pre-fetch + store dish photos for 5 demo restaurants as JSON fallback. |
| H 18–21 | Integration + hardening | Work with P2 to debug agent prompt outputs. Ensure /analyze response shape matches P4's component props exactly. |
| H 21–24 | Demo fallbacks | If API dies mid-demo, serve cached JSON instantly. Add a ?mock=true query param to force fallback. Never crash on stage. |

Key technical challenges:

- SSE with FastAPI: use StreamingResponse + async generator, yield 'data: ...\n\n' per agent result

- ADK parallel execution: root agent delegates to all sub-agents, don't await sequentially

- Places API: bias to Madison (lat 43.0731, lng -89.4012), radius 8000m, type=restaurant

- Custom Search: cache key = hash(dish_name + restaurant_name), store in module-level dict

Key files:

- backend/main.py            — FastAPI app, CORS, all route definitions

- backend/agents/root.py     — RootAgent, sub_agents list, orchestration logic

- backend/agents/scanner.py  — MenuScannerAgent, Gemini Vision prompt

- backend/agents/photo.py    — PhotoFinderAgent, Custom Search tool wrapper

- backend/agents/recommender.py — RecommendationAgent, google_search tool

- backend/agents/nutrition.py   — NutritionAgent, macro + allergen inference

- backend/services/places.py    — Google Places API wrapper + cache

- backend/services/photos.py    — Custom Search wrapper + 100/day cache guard

- backend/mock/demo_data.json   — Hardcoded fallback for 5 demo restaurants

PERSON 2 AI Pipeline Engineer + Prompt Architect Gemini Vision · Prompt Engineering · Google Custom Search · Data Schema Design

Owns the quality of AI outputs. Person 2 is the one who makes the agents actually work well — not just technically wired, but producing accurate, useful results. This is the highest-leverage ML work in the project: bad prompts = bad demo. Good prompts = win.

Hour-by-hour:

| H 0–3 | Response schema design | Define the exact JSON shape all agents must return. Every other engineer depends on this. Lock it and share in the repo by H3. |
| --- | --- | --- |
| H 3–6 | MenuScanner prompt engineering | Iterate Gemini Vision prompts on real printed menus. Goal: extract dish names + categories with >90% accuracy. Test 3 different menus. |
| H 6–9 | PhotoFinder pipeline | Build the Custom Search query: '{dish_name} {restaurant_name} Madison WI food photo'. Test result quality. Handle fallback image if no result. |
| H 9–13 | Recommender agent logic | Prompt chains: first search Maps reviews, then Reddit r/madisonwi, then food blogs. Synthesise into must_try list with evidence quotes. |
| H 13–16 | Nutrition inference tuning | Prompt Gemini to reason through ingredients → macros. Validate outputs against known dishes. Add confidence scores. Flag unreliable estimates. |
| H 16–19 | Evaluate + red-team outputs | Run all 4 agents against 5 demo restaurants. Find failure cases. Fix prompts. This is your eval loop — treat it like a real ML eval. |
| H 19–22 | Output post-processing | Write Python helpers to clean/normalise agent JSON before SSE emission. Handle missing fields, weird formatting, null images gracefully. |
| H 22–24 | Prompt hardening for demo | Ensure agents never hallucinate dish names or return empty results for the 5 demo restaurants. Pre-validated outputs cached and ready. |

The response schema (lock this at H3, everyone builds against it):

# Shared schema — defined by P2, used by P1 (SSE), P3 (stream listener), P4 (dish card) { 'restaurant_id': str, 'dishes': [ { 'id': str, 'name': str, 'description': str, 'category': 'Must Try' ¦ 'Starters' ¦ 'Mains' ¦ 'Desserts' ¦ 'Drinks', 'price': str, 'photo_url': str ¦ null, 'must_try': bool, 'must_try_reason': str ¦ null, # source quote from review/reddit 'macros': { 'calories': int, 'protein_g': int, 'carbs_g': int, 'fat_g': int, 'confidence': 'high' ¦ 'medium' ¦ 'low' }, 'allergens': ['Gluten', 'Dairy', 'Nuts', 'Eggs', 'Shellfish', 'Soy'] } ], 'agent_status': { 'scanner': 'pending' ¦ 'running' ¦ 'done' ¦ 'error', 'photo': 'pending' ¦ 'running' ¦ 'done' ¦ 'error', 'recommender': ..., 'nutritionist': ... } }

Key technical challenges:

- Gemini Vision on paper menus: lighting variance matters — test with phone camera, not perfect scans

- Custom Search quality: add 'site:yelp.com OR site:tripadvisor.com' to boost food-specific results

- Recommender grounding: always ask Gemini to quote the source, not just summarise — prevents hallucination

- Nutrition confidence: low confidence = show '~' prefix in UI, don't show false precision

Key files:

- backend/schema.py               — Pydantic models for all agent I/O (shared truth)

- backend/agents/scanner.py       — Gemini Vision prompts (co-owns with P1)

- backend/agents/recommender.py   — Multi-step search + synthesis prompts

- backend/agents/nutrition.py     — Macro inference + confidence scoring

- backend/prompts/scanner.txt     — Versioned prompt file, iterated during eval

- backend/prompts/recommender.txt — Versioned prompt file

- backend/prompts/nutrition.txt   — Versioned prompt file

- backend/eval/run_eval.py        — Script to run all 5 demo restaurants through agents + print results

- backend/eval/expected_outputs/  — Hand-labelled expected dishes for 5 restaurants

PERSON 3 Frontend Core Engineer React + Vite · Google Maps JS · Framer Motion · PWA · Camera API

Owns the app skeleton and everything a user sees before they scan a menu. Scaffold, routing, map, restaurant browser, scan screen, and splash. This work is first-impression territory — judges see it in the first 20 seconds of the demo.

Hour-by-hour:

| H 0–2 | App scaffold + routing | Create React + Vite project. Install Framer Motion, Tailwind, Howler, React Router, Zustand. Set up page routes. Deploy skeleton to Vercel. |
| --- | --- | --- |
| H 2–5 | Global state + API layer | Zustand stores: restaurants, activeDishes, allergenFilters, agentStatus. Axios service wrappers for all backend endpoints. Types from P2's schema. |
| H 5–9 | Restaurant browser + map | Google Maps embed with dark custom style + amber pins. useRestaurants hook calls /restaurants. Card grid with Framer Motion stagger animation. |
| H 9–12 | Filter bar + restaurant detail | Cuisine pills, Open Now toggle, distance filter. Restaurant detail page: hero image fade-in, ratings, hours, Scan Menu + Browse Dishes tabs. |
| H 12–16 | Menu scan screen | Camera input via navigator.mediaDevices. File upload fallback. Laser sweep CSS animation. Plug in P1's SSE endpoint. Feed results to P4's MenuDisplay. |
| H 16–19 | Agent status bar component | AgentStatusBar.jsx: 4 agents, each with pulsing amber dot → green checkmark transition. Reads agentStatus from Zustand. Framer Motion layout animations. |
| H 19–21 | Splash screen | Full dark screen. Fork + plate SVG assembles. 'MadisonBites' letter-staggers in. Amber CTA pulses. Auto-navigates after 2.5s. |
| H 21–24 | PWA + mobile polish | Add manifest.json + service worker. Test on real phone. Fix safe area insets, tap targets, scroll behaviour. Ensure SSE works on mobile Safari. |

Key technical challenges:

- SSE on mobile Safari: use EventSource polyfill — Safari handles it differently from Chrome

- Camera API: check navigator.mediaDevices.getUserMedia first, fall back to <input capture='environment'>

- Google Maps dark style: pass custom styles array to MapOptions — use Snazzy Maps 'dark' preset as base

- Framer Motion stagger: use variants with delayChildren + staggerChildren on the container, not per-card

Key files:

- src/main.jsx                       — React entry, router setup

- src/store/index.js                 — Zustand: restaurants, dishes, agents, allergens

- src/services/api.js                — Axios wrappers for all backend routes

- src/hooks/useAnalyzeStream.js      — SSE hook: connects to /analyze, updates Zustand

- src/pages/Splash.jsx               — Animated splash screen

- src/pages/RestaurantBrowser.jsx    — Map + card grid + filters

- src/pages/RestaurantDetail.jsx     — Detail page, Scan / Browse tabs

- src/pages/MenuScan.jsx             — Camera + laser animation + agent status

- src/components/MapView.jsx         — Google Maps embed, custom dark style, amber pins

- src/components/RestaurantCard.jsx  — Card with parallax tilt on touch

- src/components/AgentStatusBar.jsx  — 4 animated agent indicators

- public/manifest.json              — PWA manifest

- public/sw.js                      — Service worker for offline fallback

PERSON 4 Dish UI Engineer + Nutrition ML MenuDisplay · Dish Card · Macro Rings · Allergen System · Zustand · Howler.js

Owns the hero feature — everything that happens after the scan. The dish list, the 30/70 bottom sheet, macro ring animations, allergen filtering, and sound design. This is the moment judges react to emotionally. Person 4 also owns the nutrition data pipeline on the frontend — displaying confidence-aware macro data intelligently.

Hour-by-hour:

| H 0–3 | Study MenuDisplay + schema | Read the provided MenuDisplay.jsx fully. Study P2's schema. Understand every field before writing a line. Map schema → component props. |
| --- | --- | --- |
| H 3–6 | Allergen state + filter logic | AllergenContext with Zustand. Toggles for Gluten, Dairy, Nuts, Eggs, Shellfish, Soy + custom text input. useMemo to derive filtered dish list. 30% opacity dim. |
| H 6–10 | MenuDisplay wiring | Wire MenuDisplay to Zustand dishList. Category tabs with sticky headers. Dish rows: thumbnail + name + desc + price + calorie pill. Must-Try 🔥 badge. |
| H 10–14 | Dish detail card (bottom sheet) | DishCard.jsx: spring up to 70vh. Hero photo with blur-to-sharp develop animation. drag=y to dismiss. Must-try quote card. Price + rating row. |
| H 14–17 | Macro ring SVG components | MacroRing.jsx: SVG circle, strokeDashoffset animated via useEffect + CSS transition. Cal as big centre number. Protein/Carbs/Fat rings. Confidence-aware: show '~' if low. |
| H 17–19 | Allergen pills + filter apply | Allergen pill row in dish card: green = safe, red = active filter match with ⚠ icon. Allergen filter slide-up panel. Changes propagate instantly across all screens. |
| H 19–21 | Sound design (Howler.js) | scan_start whoosh, agent_ping chime per agent, dish_appear pop, must_try sparkle, card_dismiss swipe. 3-line Howler setup per sound. Trigger from Zustand events. |
| H 21–24 | Loading skeletons + error states | LoadingSkeleton.jsx while agents run. ErrorState.jsx with retry. Empty state if no dishes found. Polish all transitions. QA full flow on real phone. |

Key technical challenges:

- Bottom sheet spring: use Framer Motion drag + onDragEnd velocity check (>80px offset → dismiss)

- Macro ring animation: set CSS transition on strokeDashoffset, trigger via useEffect on dish open

- Confidence display: if macros.confidence === 'low', prefix all values with ~ and add a disclaimer

- Howler trigger: subscribe to Zustand agentStatus changes, play agent_ping each time one flips to 'done'

- Allergen filter performance: useMemo on filteredDishes, never re-filter on every render

Bottom sheet animation code pattern:

// DishCard.jsx — spring up, drag down to dismiss <motion.div style={{ height: '70vh', position: 'fixed', bottom: 0, left: 0, right: 0 }} initial={{ y: '100%' }} animate={{ y: 0 }} exit={{ y: '100%' }} transition={{ type: 'spring', damping: 26, stiffness: 260 }} drag='y' dragConstraints={{ top: 0, bottom: 0 }} dragElastic={{ top: 0.05, bottom: 0.4 }} onDragEnd={(_, info) => { if (info.offset.y > 80) closeDish(); }} >

Key files:

- src/components/MenuDisplay.jsx      — 30/70 dish list with category tabs (provided, extend it)

- src/components/DishCard.jsx         — 70% bottom sheet with photo, macros, allergens

- src/components/MacroRing.jsx        — SVG animated macro ring with confidence display

- src/components/AllergenFilter.jsx   — Slide-up panel, toggles, custom input

- src/components/DishRow.jsx          — Single dish row: thumb + name + price + calorie pill

- src/components/LoadingSkeleton.jsx  — Animated grey shimmer while agents stream

- src/components/ErrorState.jsx       — Friendly error UI with retry button

- src/store/allergenStore.js          — Zustand slice for allergen state

- src/sounds/index.js                 — Howler setup, all 5 sounds exported

- src/sounds/scan_start.mp3           — whoosh

- src/sounds/agent_ping.mp3           — soft chime

- src/sounds/dish_appear.mp3          — pop

- src/sounds/must_try.mp3             — sparkle

- src/sounds/card_dismiss.mp3         — swipe

05  INTEGRATION CONTRACTS  (READ BEFORE CODING)

These are the handshake points between people. Get these right at H3 and you'll never be blocked by each other.

| CONTRACT | PRODUCED BY | CONSUMED BY | WHAT IT IS |
| --- | --- | --- | --- |
| backend/schema.py | P2 (by H3) | P1, P3, P4 | Pydantic models — every agent's I/O shape. Single source of truth. |
| POST /analyze (mock) | P1 (by H4) | P3, P4 | Fake SSE stream. P3 + P4 can build against it before real agents exist. |
| GET /restaurants | P1 (by H8) | P3 | Array of Madison restaurants with id, name, cuisine, coords, photo_url. |
| Zustand dishList | P3 (by H6) | P4 | The shared store P4 reads to render MenuDisplay. Shape mirrors schema.py. |
| agentStatus store | P3 (by H8) | P3, P4 | P3 updates it from SSE. P3 reads it in AgentStatusBar. P4 uses it to trigger sounds. |

06  MASTER TIMELINE

| TIME | ALL HANDS / MILESTONE | P1 — Backend | P2 — AI/ML | P3 — Frontend | P4 — Dish UI |
| --- | --- | --- | --- | --- | --- |
| H0 | 🚀 Kickoff — repo, API keys, all unblocked | Env setup + keys | Schema design | Scaffold + Vercel | Read MenuDisplay |
| H2 |  | Mock /analyze SSE | Prompt v1 scanner | Zustand + API layer | Allergen store |
| H4 | ✅ Mock backend live — P3 + P4 can build against SSE | ADK agents start | Test scanner prompts | Map + restaurant data | MenuDisplay wiring |
| H6 |  | Places API wrapper | PhotoFinder pipeline | Restaurant cards | Category tabs + rows |
| H8 | ✅ Check-in — restaurants load, scanner works on a real menu | Real SSE endpoint | Recommender logic | Filter bar | Dish card scaffold |
| H10 |  | Photos cache layer | Nutrition inference | Restaurant detail page | MacroRing component |
| H12 | ✅ Check-in — frontend talks to real backend, dishes appear | Rate limit guards | Eval loop on 5 restaurants | Scan screen + camera | Bottom sheet spring |
| H14 |  | Fallback JSON build | Fix prompt failures | Agent status bar | Allergen pills + filter |
| H16 |  | Bug fixes + P2 collab | Output post-processing | Splash screen | Sound design (Howler) |
| H18 | 🔒 FEATURE FREEZE — polish + bugs only from here | Integration QA | Final eval + hardening | Mobile polish | Skeletons + errors |
| H21 | 🎬 Full demo run-through on real phone — time it | Monitor + fallbacks | Validate all 5 demos | Safari SSE test | Full flow QA |
| H24 | 🏁 Submit + pitch prep | — | — | — | — |

07  THE 90-SECOND DEMO SCRIPT

Practice this until it's muscle memory. The demo wins or loses the hackathon.

| TIME | ACTION | WHAT JUDGES SEE |
| --- | --- | --- |
| 0:00 | Open app on phone | Animated splash — fork assembles, title letter-staggers in. Dark, warm, premium. |
| 0:10 | Tap Find a Restaurant | Map loads with glowing amber pins across Madison. Cards fan out below. |
| 0:20 | Tap Merchant | Restaurant page slides in. Hero image fades up from black. Clean, beautiful. |
| 0:30 | Tap Scan Menu + point at menu | Camera opens. Red laser line sweeps across the printed menu. |
| 0:40 | Watch agents activate | Status bar: 4 agents light up amber one by one. Room goes quiet. |
| 0:55 | Dishes stream in | Real food photo after photo slides up. Must-Try 🔥 badge pulses on the burger. |
| 1:05 | Tap the burger | 70% card springs up. Photo develops blur-to-sharp. Macro rings pour in. Review quote appears. |
| 1:15 | Toggle No Gluten | Three dishes instantly dim to grey. Real time. No reload. |
| 1:25 | Swipe through dishes | Smooth. Soft chime sounds. Every dish has a photo and macros. |
| 1:35 | Hand phone to judge | "This works on any restaurant in Madison. Right now." |

08  API KEYS + CRITICAL WARNINGS

| API | WHERE | FREE TIER | RISK |
| --- | --- | --- | --- |
| Gemini API | aistudio.google.com | Generous daily limit | LOW |
| Google Places API | console.cloud.google.com | $200 credit/month | LOW |
| Google Custom Search | console.cloud.google.com | 100 queries/day free | HIGH — cache everything |
| Google Maps JS API | console.cloud.google.com | $200 credit/month | LOW |

⚠  Non-negotiable rules:

- P1 caches ALL Custom Search results. 100 queries/day. Pre-fetch all 5 demo restaurants at H15. Never call it live during demo.

- P2 tests MenuScanner on real printed menus by H6 — not hour 20. OCR on paper needs early validation.

- P1 builds ?mock=true fallback by H16. If any API dies during the demo, one query param saves you.

- P3 tests SSE on mobile Safari by H21. Safari's EventSource handling differs from Chrome.

- H18 is feature freeze. No new features. Polish, fix, harden only.

09  IF YOU'RE AHEAD — BONUS FEATURES

| Order for the Table | Multi-person mode: each person sets allergens, AI picks dishes that work for everyone simultaneously. Owned by P4. |
| --- | --- |
| Reddit r/madisonwi live | P2 adds a Reddit search step to RecommendationAgent — surface real local dish mentions with timestamps. |
| Price Tier Filter | P3 adds $/$$/$$$/$$$ filter using Places API price_level field. 2-hour add-on. |
| Macro trend line | P4 adds a weekly macro tracker using localStorage — see how a meal fits your day's goals. |
| Share a Dish | P3 adds Web Share API — share the dish card as an image to iMessage or Instagram. 1-hour add-on. |

Built for CheeseHacks 2025. Get the scan working by H12. Everything else is polish. P1 ships mock endpoint by H4 or everyone is blocked.